## Slide 1: Process Automation System
Team: Enigmas

## Slide 2: Roles
Name | Roles
Dhanraj | Scrum master ,Planner & QA
Prashik | Developer
Chaitali | Developer
Dimpal | QA
Dhanshri | Developer
Harshwardhan | Developer

## Slide 3: Project Objective
• To automate the file organization process.
• To reduce manual effort in managing files.
• To organize files based on their extensions.
• To detect and remove duplicate files.
• To automatically rename conflicting files.
• To generate reports of all file operations.
• To create automatic backups before modifications.
• To maintain activity logs.
• To provide secure login authentication.
• To develop a simple and user-friendly application. ity.

## Slide 4: Features
• User Login Authentication
• Folder Selection
• Automatic File Scanning
• File Type Detection
• Automatic Folder Creation
• Smart File Organization
• Duplicate File Detection
• Automatic File Renaming
• Backup Creation
• CSV Report Generation
• Activity Logging
• File Search
• JSON Configuration

## Slide 5: Product Backlog Grooming
New ID | User Story | Priority | Estimated Effort
PB-01 | Login Authentication | High | 2 Hrs
PB-02 | Folder Selection | High | 2 Hrs
PB-03 | Automatic Folder Creation | High | 2 Hrs
PB-04 | File Renaming | Medium | 2 Hrs
PB-05 | Report Generation | Medium | 2 Hrs
PB-06 | Logging Module | Medium | 2 Hrs
PB-07 | Search Module | Low | 2 Hrs
PB-08 | JSON Handling | High | 2 Hrs
PB-09 | File Scanner | High | 3 Hrs
PB-10 | File Type Detection | High | 3 Hrs
PB-11 | Duplicate Detection | High | 3 Hrs
PB-12 | Backup Module | Medium | 3 Hrs
PB-13 | Menu Integration | High | 3 Hrs
PB-14 | File Organizer | High | 4 Hrs
PB-15 | Testing & Documentation | High | 5 Hrs

## Slide 6
Login Authentication PB-01 Login Authentication (2 Hrs)
Folder Selection PB-02 Folder Selection (2 Hrs)
Automatic Folder Creation PB-03 Automatic Folder Creation (2 Hrs)
File Renaming PB-04 File Renaming (2 Hrs)
Report Generation PB-05 Report Generation (2 Hrs)
Logging Module PB-06 Logging Module (2 Hrs)
Search Module
PB-07 Search Module (2 Hrs)

## Slide 7
JSON Handling PB-08 JSON Handling (2 Hrs)
File Scanner PB-09 File Scanner (3 Hrs)
File Type Detection PB-10 File Type Detection (3 Hrs)
Duplicate Detection PB-11 Duplicate Detection (3 Hrs)
Backup Module PB-12 Backup Module (3 Hrs)
Menu Integration PB-13 Menu Integration (3 Hrs)

## Slide 8
File Organizer PB-14 File Organizer (4 Hrs)
Testing & Documentation PB-15 Testing & Documentation (5 Hrs)

## Slide 9
Developers
Name | Task | Time Requirement
Chaitali | Login Authentication Folder Selection Automatic Folder Creation | 2 hours 2 hours 2 hours
Prashik | File Renaming Report Generation Logging Module | 2 hours 2 hours 2 hours
Dhanshri | Search Module JSON Handling File Scanner Menu Integration | 2 hours 2 hours 3 hours 3 hours
Harshwardhan | File Type Detection Duplicate Detection Backup Module | 3 hours 3 hours 3 hours

## Slide 10
Testers
Name | Task | Time requirement
Dhanraj | Login Authentication Folder Selection Automatic Folder Creation File Renaming Report Generation Logging Module | Total time : 4hr
Dimpal | Search Module JSON Handling File Scanner Menu Integration File Type Detection Duplicate Detection Backup Module | Total time : 4hr