## Slide 1: Project Name: Automatic task schedular team - Avengers

## Slide 2
Team members:
Name | Roles
Divya Patil | Scrum Master , Planner
Priya Bhavsar | Developer
Dhanshri Mahajan | Developer
Kanishka Gawali | Developer
Mansi Bari | QA
Aarti Mirge | QA

## Slide 3: Project objective
The objective of the Automatic Task Scheduler is to help users create, schedule, and manage tasks efficiently.
The system support voice-based interaction, and automatically executes tasks at predefined times, sends notifications, and helps users track task progress, reducing manual effort and improving productivity.

## Slide 4: User requirements
User Account Management
Task Management
Task Scheduling
Automatic Task Execution
Voice Assistant
Email Notification
Dashboard
Report & History
Cab Reminder Management

## Slide 5: 1.User account management
PB-001 - User Registration (30 min)
PB-002 - User Login (30 min)
PB-003 – User Logout (30 min)
Total = (1.5 hrs)

## Slide 6: 2. Task management
PB-004 - Create Task (20 min)
PB-005 - Delete Task (15 min)
PB-006 – Edit Task (10 min)
PB-007 – View Task (15 min)
Total = (1 hr)

## Slide 7: 3.Task Scheduling
PB-008 - Schedule Task (20 min)
PB-009 – Recurring Task (30 min)
PB-010 – Task Sorting (2 hr)
1. Priority-wise (1 hr)
2. Status-wise (1 hr)

## Slide 8: 4. Automatic Task Execution
PB-011 – Automatic Task Execution (1hr)
PB-012 - Task Status Tracking (1hr)
Total = (2hrs)

## Slide 9: 5. Voice Assistant
PB-013 - Active voice Assistant (1hr)
PB-014 - Create Task by voice
PB-015 - Schedule Task by voice
PB-016 - View Task by voice
PB-017 - Voice Reminder Notification
Total = (1 hr)

## Slide 10: 6. Email Notification
PB-018 - Send Reminder Notification (1.5 hrs)
PB-019 - Send Pop –up On Time of Task (1.5 hrs)
PB-020 - Send Task Completion Notification ( 30 min)
PB-021 - Send failed Task Alerts (30 min)
Total = (4 hrs)

## Slide 11: 7. Dashboard
PB-022 - view total tasks ( 30 min)
PB-023 - view completed tasks (15 min)
PB-024 - view pending tasks (20 min)
PB-025 - view upcoming tasks (30 min)
PB-026 - view overdue tasks (25 min)
(Total = 2 hrs)

## Slide 12: 8. Reports & History
PB-027 - View Task History (1hr)
PB-028 - Generate Task Report (1hr)
Total = (2 hrs)

## Slide 13: EX - Cab Remainder Management
User can create tasks using voice commands.
User cab performs all the tasks using Voice command.
System responds using Voice output.

## Slide 14: ROLES AND WORKING HOUR DEVELOPERs -
Priya Bhavsar
Dhanshri Mahajan
Kanishka Gawali
1.User Authentication
1. Task Operations
2. Email Notifications
2. Task Sort
Priority –wise (1hr)
Status-wise (1hr)
3.Pop-up Notification (External)
3.Dashboard(External)
1. Task status Tracking.
2.Reports.
-
Total hrs =
6 hrs.
Total hrs = 6 hrs.
Total hrs = 4 hrs.
registration(1 hr)
User log in (30 min)
User log out (30 min)
(Total = 2 hrs)
(2 hrs)
(2 hrs)
Create = 20 min
Delete = 15 min
Edit = 10 min
View = 15 min
Schedule = 20 min
Recurring = 30 min
Voice Assistant = 1hr
(Total = 3 hrs)
(1 hrs)
(2 hrs)
(2 hrs)
(2 hrs)
Remaining = 0
Remaining = 0
Remaining = 2 hrs.

## Slide 15: ROLES AND WORKING HOUR Testers
Aarti Mirge
Mansi Bari
1.User Account Management
(1 hr)
2. Task Management, Task Scheduling
(1 hr)
3. Automatic Task Execution
(1 hr)
1. Voice Assistant
( ½ hr)
2. Email Notification
( ½ hr)
3. Dashboard, Report
( 1 hr )
Total = 3 hrs.
Remaining =0
Total = 3 hrs.
Remaining =0

## Slide 16: Thank you